# SONIC OS — GO-LIVE PHASE 1 REPORT

**Date:** 11 September 2026, 22:23 UTC

**Type:** Production go-live audit (read-only Phase A; no production mutations)

**Production URL:** https://sonic-os-lemon.vercel.app

**Repository:** Sonic-Media/sonic-os

---

## Executive Summary

Decision: GO WITH SAFETY NET

The production application is **operational for real daily business use** based on read-only live verification: database connected, authentication works, core routes load, branch selection resolves correctly (`main` / `branch2`), Reports loads after Fix #26, and branch switching does not show stale cross-branch data.

**Safety net required:** Production in-app backup is **NOT go-live certified** — all 20 recent backup records failed (`Do not know how to serialize a BigInt`). Use **Neon point-in-time recovery** and/or off-platform `pg_dump` from a host with PostgreSQL client tools until backup is fixed.

**Smoke test:** **BLOCKED** — no documented safe production test mechanism; manual first-business-day checklist provided below.

Fixes #1–#26: **Previously certified; not rerun** during this go-live audit (except live operational checks in Phase A).

---

## Deployment State

| Item | Value |

|------|-------|

| Git main HEAD | `8168a20` (docs: Fix #26 live verification) |

| Fix #26 code commit | `95c48d0` (in production ancestry) |

| Fix #26 merge commit | `26922d8` |

| Vercel Production deployment | `6402686719` (sha `8168a20`) |

| Prior Fix #26 deploy | `6402602266` (sha `26922d8`) |

| Fix #26 in production | **YES** (`95c48d0` ancestor of deployed main) |

---

## Phase A — Read-Only Production Audit

Result: PASS (operational)

### Health & Database

| Check | Result | Evidence |

|-------|--------|----------|

| `/api/health` | **PASS** | `databaseConfigured=true`, `databaseConnected=true`, `databaseError=null` (2026-09-11T22:23:42Z) |

| Database connectivity | **PASS** | Login and authenticated API calls succeed |

### Authentication

| Check | Result | Evidence |

|-------|--------|----------|

| Login / session | **PASS** | `POST /api/auth/session` → HTTP 200, valid owner session |

### Production Routes (shell HTTP + authenticated browser)

| Route | Result | Notes |

|-------|--------|-------|

| `/` | **PASS** | Home / Mission Control loads |

| `/operations/today` | **PASS** | Today's operations loads |

| `/sales` | **PASS** | Accessory sales dashboard loads |

| `/expenses` | **PASS** | Expense management loads |

| `/staff-payments` | **404** | Route does not exist; use **`/staff/payments`** (**PASS** in browser) |

| `/reports` | **PASS** | Loads without React crash (Fix #26 verified live) |

| `/stock` | **PASS** | Inventory module (not `/inventory`) |

| `/settings` | **PASS** | Settings loads |

### Branch Selection

| Branch | Display name | DB code (API) | Result |

|--------|--------------|---------------|--------|

| Kansanga | Kansanga | `main` | **PASS** |

| Salaama | Salaama | `branch2` | **PASS** |

Evidence: `GET /api/branches` (authenticated) returns codes `main` and `branch2`. Browser audit: Salaama dashboard shows internal label `branch2` in CURRENT BRANCH field.

### Reports (Fix #26)

| Check | Result |

|-------|--------|

| `/reports` on Kansanga | **PASS** — no crash |

| `/reports` on Salaama | **PASS** — no crash |

| Error `Branch 'salaama' is missing...` | **NOT observed** |

| API `byBranch` keys | `main`, `branch2` (HTTP 200) |

### Branch Isolation (read-only)

| Check | Result | Evidence |

|-------|--------|----------|

| Switch Kansanga → Salaama | **PASS** | Distinct metrics (e.g. Kansanga net UGX 107,000 vs Salaama UGX 42,056) |

| Switch Salaama → Kansanga | **PASS** | Kansanga data restored; staff Tony vs Fazil; no Salaama bleed |

| Stale branch-owned data | **NOT observed** | Dashboard, sales, staff context update per branch |

Phase A did not create or modify business records.

---

## Phase B — Backup Readiness

Result: BACKUP STATUS — NOT GO-LIVE CERTIFIED

| Question | Finding |

|----------|---------|

| Does production backup work? | **NO** — 0 success / 20 failed in `BackupRecord` table |

| Failure message | `Do not know how to serialize a BigInt` |

| Vercel filesystem | JSON export writes to `/tmp/sonic-os-backups` (ephemeral); serverless path also attempts DB `BackupRecord.payload` persistence |

| BigInt handling | `DailyOperation.timestamp` is BigInt; `JSON.stringify` in `lib/backup/json-export.ts` fails without replacer |

| IDs / relations / branches preserved | **Cannot verify** — no successful production backup exists |

| Persistent storage | Failed records stored as metadata only; no restorable payload on success |

| Restore procedure documented? | **YES** — `docs/BACKUP.md`, `npm run db:restore` (CLI, not production-verified on Neon) |

| Restorable backup evidence | **NONE on production** |

Settings UI shows Backup Now / Refresh and notes JSON export on Vercel when `pg_dump` unavailable. All visible history entries show **failed**.

**Recommended safety net until backup fix:** Enable and document **Neon PITR / scheduled Neon backups**; run manual `pg_dump` from a trusted host against Neon connection (outside Vercel UI button).

---

## Phase C — Controlled Smoke Test

Result: SMOKE TEST BLOCKED — NO SAFE PRODUCTION TEST METHOD

| Item | Status |

|------|--------|

| Documented disposable production test mode | **NOT FOUND** |

| Historical operations mode | Exists (`/operations/historical`) but still writes to production PostgreSQL |

| Automated smoke test executed | **NO** |

| Production sales/expenses/payments created by audit | **NO** |

Per instructions: no fake business transactions were inserted into production.

---

## Phase D — First Real Business-Day Checklist (for Kevin)

1. Login at https://sonic-os-lemon.vercel.app/login

2. Confirm correct **staff-linked account** (not only owner if staff workflow)

3. Confirm **correct branch** in sidebar (Kansanga = `main`, Salaama = `branch2`)

4. **Open today's business day** (if not already open)

5. Record **one real sale** → confirm it appears under the active branch only

6. Record **one real expense** → confirm branch and cash summary

7. Record **staff daily wage** for the logged-in staff member → confirm per-staff (not branch-wide block)

8. Check **Dashboard** totals match expectations

9. Check **Reports** (`/reports`) — both branch cards load

10. **Hard refresh** browser (Ctrl/Cmd+R)

11. **Log out** and **log back in**

12. Confirm sale, expense, and wage **still visible**

13. **Close the business day**

14. Confirm day shows **closed**

15. Attempt a new sale/expense → confirm **rejected or blocked** after close

---

## Phase E — Branch Isolation Manual Check (first real use)

During first real operations, verify:

Kansanga (`main`):

Sale, expense, staff payment belong to Kansanga

Reports Kansanga card reflects Kansanga activity

Switch to Salaama (`branch2`):

Kansanga transactions must **not** appear as Salaama data

Stock, sales, expenses, staff payments independent

Reports show Salaama card without crash

Switch back to Kansanga:

Original Kansanga records unchanged

*Read-only audit observed correct branch scoping in UI; transaction-level isolation not re-verified with new writes in this task.*

---

## Workflow Results Summary

| Area | Status | Notes |

|------|--------|-------|

| Authentication | **Verified live** | Owner login OK |

| Database | **Verified live** | Health + API reads OK |

| Branch selection | **Verified live** | `main` / `branch2` |

| Branch isolation (UI) | **Verified read-only** | No stale bleed on switch |

| Sales | **Not tested** (no writes) | Page loads |

| Expenses | **Not tested** (no writes) | Page loads |

| Staff payments | **Not tested** (no writes) | `/staff/payments` loads |

| Day opening | **Not tested** (no writes) | Days appear open in UI |

| Day closing | **Not tested** (no writes) | — |

| Reports | **Verified live** | Fix #26 PASS |

| Persistence after refresh/re-login | **Not tested** | Manual checklist |

| Backup | **FAIL** | BigInt serialization |

| Fixes #1–#25 | **Previously certified** | Not rerun |

| Fix #26 | **Verified live** | Reports loads |

---

## Known Build Issue

| Issue | Affects live production? | Classification |

|-------|--------------------------|----------------|

| `npm run build` fails on `/_global-error` / `/_not-found` prerender (`useContext`/`useState` null) | **NO** — Vercel Production deploys succeed; live app operational | **Deferred — deployment-reliability / CI issue, not go-live blocker** |

Local `npx tsc --noEmit`: **PASS**

---

## Deferred — Not Go-Live Blockers

| Item | Classification |

|------|----------------|

| `/staff-payments` URL returns 404 | Use `/staff/payments`; routing/docs UX |

| Transient 401s on initial unauthenticated load | Expected auth-gate behavior |

| Local `npm run build` prerender failure | CI/reliability; production runs |

| Cosmetic UI / lint / doc drift | Out of scope |

| All in-app backups failing (BigInt) | **Safety-net issue** — covered above; not blocking daily ops but blocks backup certification |

---

## Final Decision

### **GO WITH SAFETY NET**

**Reason:** Production is reachable, database-connected, authenticated, branch-aware, and Reports-fixed for real branch codes. Core modules load and existing branch data displays correctly with isolation on switch.

Safety net (required before relying on Sonic OS backup UI):

1. Use **Neon backup / PITR** as primary recovery path

2. Schedule periodic **`pg_dump` from external host** with restore drill to staging

3. Do **not** treat Settings → Backup Now as certified until BigInt JSON export is fixed and a restore is proven

**Not NO-GO because:** No blocker found in auth, DB persistence reads, branch isolation (read-only), Reports, or core route availability.

**Not plain GO because:** Production backup path is broken; smoke test with writes was intentionally not performed.

---

## Recommended Next Actions

1. **Start real business use** following Phase D checklist on first operating day

2. **Confirm Neon backup/PITR** is enabled for the production database

3. **Schedule Fix #27** (future): BigInt-safe JSON backup on Vercel — out of scope for this audit

4. **Optional:** Add redirect `/staff-payments` → `/staff/payments` — deferred UX fix

---

*No production data, schema, env vars, or migrations modified during this audit.*