# Sonic OS — Phase 2 Findings for Review

**Document type:** Shareable review summary (audit only — no production changes)

**Prepared:** 2026-09-15

**Repository:** Sonic-Media/sonic-os

**Related PRs:** [#58 Capacitor mobile readiness audit](https://github.com/Sonic-Media/sonic-os/pull/58)

---

## Purpose

This document consolidates findings from:

1. **Phase 2 Capacitor mobile readiness audit** (full codebase review)

2. **Figma plugin / MCP inspection attempt** (file: *Sonic OS — Mobile App V1*)

Nothing in this review modified production code, the database, authentication, or any Figma file.

---

## Executive summary (one page)

| Topic | Verdict |

|-------|---------|

| **Capacitor readiness** | **Conditionally ready** via **Remote WebView** loading deployed HTTPS Sonic OS (same origin for UI + API). **Not ready** for split shell + separate API without auth/CORS/CSRF redesign. |

| **Staff mobile UX** | ~**75%** ready (Today, sales, expenses, EOD structure is strong). |

| **Owner mobile UX** | ~**50%** ready (11-tab bottom nav overflow, admin tables). |

| **Critical staff gap** | **Movie revenue** on Staff Today is **display-only**; input exists in owner operations UI but is **not wired** to the staff Today workspace. |

| **Figma file access** | **Not verified** from Cloud Agent — Figma MCP was not connected/authenticated on the agent VM. |

| **Recommended architecture** | Keep Vercel Next.js + Neon as sole backend; Capacitor as native shell → production URL. |

---

## Part A — Capacitor mobile readiness

### A.1 Current architecture (unchanged recommendation)

**Next.js 16** standalone server app on **Vercel**

**53 REST API routes** under `app/api/` (no server actions)

**PostgreSQL/Neon** via Prisma — mobile must **never** talk to DB directly

**Auth:** httpOnly cookie `sonic-os-session-token` + DB session

**Client:** ~44 client pages, contexts fetch `/api/*` with `credentials: "include"`

### A.2 Capacitor compatibility

| Finding | Severity | Notes |

|---------|----------|-------|

| No Capacitor packages or config | High | Nothing to ship to App Store/Play yet |

| Cannot static-export app | Critical | Needs live server + API |

| Relative API paths only | Critical | Works if WebView origin = API origin |

| No CORS configured | High | Blocks split-origin mobile shell |

| CSRF checks Origin/Referer | High | Same-origin WebView OK |

| Cookie auth (httpOnly, SameSite=lax, Secure in prod) | High | Must test on real iOS/Android WebViews |

**Recommended path:** Capacitor `server.url` → production/staging Sonic OS URL.

**Not recommended first:** Capacitor app on different origin calling Vercel API only.

### A.3 Authentication (document only — no changes proposed)

Session is **server-authoritative**; localStorage is **not** used for login state

Legacy localStorage keys are **purged on logout** (UX prefs only remain)

Route protection is **client-side** in `app-shell.tsx`; API remains server-protected

No OAuth — username/password via `/api/auth/session`

### A.4 UI / UX highlights

Strengths

Mobile bottom nav, `max-w-lg` page container, bottom safe-area padding

Bottom-sheet modals on several flows (e.g. stock dialog)

Card layouts on main modules (expenses, sales, stock, staff, purchases)

Cashiers see **2 nav items** (Today, Sales) — appropriate for staff phones

Critical issues

| Issue | Evidence |

|-------|----------|

| Owner **11-item bottom nav** overflows ~375px width | `nav-items.tsx`, `bottom-nav.tsx` |

| **No mobile sign-out/lock** menu | `UserAccountMenu` hidden below `lg` in `page-header.tsx` |

| **Movie revenue not enterable** on Staff Today | `staff-revenue-card.tsx` read-only; `operations-closing-panel.tsx` has input but staff workspace does not use it |

High issues

Settings/admin tables (users, audit log, stock sub-pages) — horizontal scroll only, no mobile cards

Owner 5-step close-day workspace dense on small screens

17 files use `window.confirm` / `alert` / `prompt` (poor native feel in WebView)

### A.5 Staff workflow priority (mobile Phase 2)

| Workflow | Readiness |

|----------|-----------|

| Login | Ready |

| Open shop / clock in | Ready |

| **Movie revenue** | **Critical gap** |

| Accessory sale | Ready |

| Expense | Ready |

| Daily wage | Ready |

| Today summary | Ready (movie shows “Pending” until revenue entered elsewhere) |

| End of day / submit closing | Ready |

### A.6 Offline / native / PWA

| Area | Finding |

|------|---------|

| Offline business data | **None** — all operations require live server |

| PWA manifest / service worker | **None** — only partial `appleWebApp` metadata in `app/layout.tsx` |

| Native plugins | **Not installed** — push, camera, etc. are Phase 3 opportunities |

| Performance | 12s polling on staff/owner dashboards (5–7 parallel API calls) — medium concern for battery |

### A.7 Security (no weakening proposed)

httpOnly cookies + CSRF + branch RBAC remain required

WebView exposes full financial UI — device passcode policy recommended for owners

### A.8 Required before first Capacitor build

1. Architecture sign-off: **Remote WebView**

2. **WebView cookie proof** on iOS + Android (staging/production)

3. Fix **movie revenue** on Staff Today

4. Fix **owner mobile navigation** (More drawer or reduced tabs)

5. Add **mobile account menu** (sign out / lock)

6. App icons + splash assets for store submission

### A.9 Validation run during audit

| Check | Result |

|-------|--------|

| TypeScript (`npx tsc --noEmit`) | **PASS** |

| Production build (`npm run build`) | **FAIL** — pre-existing `_global-error` prerender issue on `main` |

| Capacitor install | **NOT RUN** (by design) |

| Device WebView test | **NOT RUN** |

**Full detail:** `docs/data-integrity/CAPACITOR-MOBILE-READINESS-AUDIT.md` (+ matching `.docx`)

---

## Part B — Figma plugin inspection

### B.1 Request

Inspect connected Figma files and locate:

**File name:** `Sonic OS — Mobile App V1`

**Constraint:** Read-only — no Figma or code modifications.

### B.2 What was attempted (Cloud Agent session)

| Step | Result |

|------|--------|

| Search for Figma MCP tools in agent session | **No Figma namespace** in available MCP catalog |

| `~/.cursor/mcp.json` / project MCP config on agent VM | **Not present** |

| Figma MCP authentication | **Timed out / rejected** |

| Repo references to file name or Figma URLs | **None found** |

### B.3 Answers for review

| Question | Answer |

|----------|--------|

| **1. Can we access the file?** | **No** — not from this Cloud Agent run. Desktop Figma connection does not automatically attach to the cloud VM. |

| **2. Available pages?** | **Unknown** — not retrieved. |

| **3. Read/write native canvas?** | **Neither** in this session. When remote Figma MCP works: **read** via `get_design_context`, `get_metadata`, `get_screenshot`, etc.; **write** via remote tools such as `generate_figma_design`, `use_figma`, `create_new_file` (not desktop MCP). |

| **4. Target for next design task?** | **Not confirmed in Figma.** Product recommendation once access works: file **`Sonic OS — Mobile App V1`**, page/frame for **Staff Today** (daily operations — aligns with Capacitor staff-first priority). |

### B.4 How to unblock Figma inspection

Choose one:

1. **Cursor Desktop** with Figma MCP connected — re-run inspection in that session

2. Enable **Figma MCP on Cloud Agent** environment (MCP config + OAuth on agent)

3. Paste **Figma file or frame URL** (with `fileKey` and optional `node-id`) into chat

---

## Part C — Recommended sequence (no implementation yet)

| Order | Action | Owner |

|-------|--------|-------|

| 1 | Review and approve **Remote WebView** architecture | Product / engineering |

| 2 | Connect Figma MCP or share **Mobile App V1** link; confirm pages/frames | Design + agent |

| 3 | Fix **Critical web/mobile UX** gaps (movie revenue, owner nav, mobile menu) | Engineering |

| 4 | Staging **WebView cookie auth** test (iOS + Android) | Engineering |

| 5 | `cap init` + icons/splash + internal TestFlight/APK | Engineering Phase 2 |

---

## Part D — What we should NOT change (unchanged constraints)

Production database or branch production data

Authentication security model without explicit design

Financial calculations, business-day rules, closing logic

Direct database access from mobile

Destructive ops / reset authorization

---

## Document index

| Document | Location |

|----------|----------|

| This review summary | `docs/data-integrity/PHASE-2-MOBILE-FIGMA-FINDINGS-FOR-REVIEW.md` |

| Capacitor full audit (MD) | `docs/data-integrity/CAPACITOR-MOBILE-READINESS-AUDIT.md` |

| Capacitor full audit (DOCX) | `docs/data-integrity/CAPACITOR-MOBILE-READINESS-AUDIT.docx` |

| Pull request | https://github.com/Sonic-Media/sonic-os/pull/58 |

---

## Sign-off block (for reviewers)

| Reviewer | Role | Date | Notes |

|----------|------|------|-------|

| | Product | | |

| | Engineering | | |

| | Design | | |

---

*End of review document.*